# INVESTMENT MEMORANDUM (IM)

## Project Title

Development of a Full-Scope Aircraft MRO Facility at Long Thanh International Airport, Vietnam

## 1. Executive Summary

This Investment Memorandum presents a USD 500 million greenfield Aircraft Maintenance, Repair & Overhaul (MRO) project to be developed at Long Thanh International Airport, Vietnam’s new primary aviation gateway.

The project is financed through a revolving SBLC-backed structured trading program, allowing rapid capital deployment, non-dilutive funding, and predictable cash generation during construction.

Key Highlights

- Total Investment: USD 500M

- Development Period: 24 months

- Trading Amount: USD 200M (fixed)

- SBLC Issuer / Backing:

  - DBS Bank (preferred)

  - or Techcombank

- Full capital coverage within first 6 months

## 2. Strategic Rationale

### Market Need

- Southeast Asia aircraft fleet growth > global average

- Chronic shortage of independent MRO capacity

- Over-reliance on Singapore, China, and Korea

### Location Advantage

- Long Thanh positioned as Vietnam’s main international hub

- Lower labor and operating costs

- Strong government support for aviation infrastructure

- Geographic access to ASEAN + Southern China

## 3. Project Scope

### Phase 1 (Months 1–6)

- Land lease & master planning

- Construction of:

  - 2 wide-body hangars

  - 4 narrow-body hangars

- Tooling, GSE, IT systems

- Regulatory certifications (CAAV / EASA roadmap)

### Phase 2 (Months 7–24)

- Engine & component shops

- Line + base maintenance contracts

- Workforce expansion

- Commercial ramp-up

## 4. Capital Expenditure (USD)

| Category | Amount |
| --- | --- |
| Land & infrastructure | 90M |
| Hangars & construction | 210M |
| Tooling & equipment | 85M |
| Certification & compliance | 25M |
| Working capital & contingency | 90M |
| Total | 500M |

## 5. Financing Structure (SBLC-Backed)

- SBLC Face Value: USD 250–350M (revolving, non-consumptive)

- Trading Amount: USD 200M

- Tenor: 24 months

- Purpose:

  - Fund construction

  - Preserve equity

  - Generate interim cash flow

## 6. Payout Economics (Summary)

| Period | Cash Inflow |
| --- | --- |
| Months 1–6 | 480M |
| Months 7–24 | 180M |
| Total 24 months | 660M |

- Project fully funded within 6 months

- Net surplus after capex: USD 160M

## 7. Exit & Asset Value

- Post-completion asset valuation: USD 1.2–1.6B

- EBITDA margin benchmark: 18–25%

- Exit options:

  - Strategic sale

  - OEM / airline JV

  - Infrastructure fund refinancing

  - IPO (Vietnam / Singapore)

# 3️ CASH-FLOW WATERFALL & ESCROW MECHANICS

## 1. Account Structure

All flows managed via a controlled escrow architecture with a top-tier bank.

### Accounts

- Master Escrow Account
(DBS / Techcombank – escrow controlled)

- Project Capex Account

- Operating Reserve Account

- Investor Distribution Account

- SBLC Fees & Charges Account

## 2. Monthly Cash-Flow Waterfall (Priority Order)

### Step 1 – Gross Trading Proceeds

- Paid monthly into Master Escrow Account

### Step 2 – Mandatory Deductions

- Trading platform fees

- Bank & escrow fees

- Compliance / audit costs

### Step 3 – Capital Expenditure Funding (Months 1–6)

- Automatic sweep to Project Capex Account

- Target: USD 500M fully funded by Month 6

### Step 4 – Reserve Allocation

- Minimum liquidity buffer:

  - 3 months fixed payout coverage

- Held in Operating Reserve Account

### Step 5 – Fixed Monthly Payout (Months 7–24)

- USD 10M / month

- Paid from escrow to Investor Distribution Account

### Step 6 – Surplus Distribution

- Excess funds allocated per shareholder agreement:

  - Investor dividends

  - Expansion capex

  - Early refinancing buffer

## 3. Security & Risk Controls

- SBLC remains non-consumptive

- Trading exposure capped at USD 200M

- Escrow controlled by issuing / backing bank

- No commingling of funds

- Independent monthly reporting

## 4. Capital Protection Summary

| Risk | Mitigation |
| --- | --- |
| Capital loss | SBLC-backed |
| Liquidity | Reserve accounts |
| Construction overrun | Early full funding |
| Regulatory delay | Phased deployment |
| Market volatility | Fixed payout phase |

## This is a good basis for discussion with Executive Management.